**Hangman Status Report**

Date: May 5, {200x}

To: Development Lead {or Project Manager}

From: Alex Xu, Brian Jeong, Pratik Gongloor

Subject: Status Report #2

Accomplishments: {What progress have you made on your assigned tasks?}

We completed the individual images that form the hangman picture. Also, we developed the main class for our Hangman project, which creates each object. The slot class that was coded last week was refined further and the MissingWords class is almost complete excluding the GUI. The Type class which retains the typed letter is completed.

Problems/Risks: {What problems occurred or what risks exist that my affect the delivery schedule of the product?}

Some problems is figuring out the GUI coding in some of the classes. For example, the Type class requires code that displays a search box. Coding that and retaining the typed letter is a bit challenging to figure out.

Next Steps: {What will you be doing during the next week?}

Next week, we aim to refine the existing code and finish the GUI aspects of the code. If there is enough time, the JUnit testing can be started.